Timetable for the CODE-Challenge

08.07.2020 – official start of the challenge

08.07.2020 – 10.07.2020 first working period

TO DO:

start documentation of the current status of the website (inventory) and define goals/to-dos

11.07 – 18.07.2020 – break

no possibility to work on the project because of pre-planned events with friends (birthdays, long awaited visitors from Munich etc.)

19.07.2020 – 29.07.2020 – second working period

TO DO :

- end documentation of the current status of the website (inventory) and define goals/to-dos (19.07.2020) DONE
- finish admin-area (20.07.2020 – 23.07.2020) NEARLY DONE
- finish user end (23.07.2020 – 26.07.2020) DONE
- finish documentation of the sprint (26.07.2020 – 29.07.2020) DONE

29.07.2020 – official end of the challenge